# ZoikoLogia Project Execution Plan (4-Person Team)

This plan is based on the uploaded ZoikoLogia architecture, PRD, governance, UX, RAG, AI safety, backend, frontend, audit, support, learning, and admin specifications. The documents consistently establish a governance-first build doctrine: governance → sources → retrieval → safety → audit → application UX.

## Recommended Team Structure

### Member 1 – Technical Lead / Architect

Own architecture, backend, APIs, auth, multi-tenancy, infrastructure, CI/CD, integrations.

### Member 2 – AI & Data Engineer

Own RAG, ontology, embeddings, source ingestion, evaluations, model routing, provider integrations.

### Member 3 – Frontend / Product Engineer

Own React UI, design system, dashboards, workspaces, accessibility, localization.

### Member 4 – QA / Governance / DevOps

Own testing, release gates, audit validation, security verification, documentation, deployments.

## Execution Roadmap

### Phase 0 (Week 1)

Review specifications, freeze scope, create backlog, architecture decisions, environments.

### Phase 1 (Weeks 2-3)

Identity, RBAC, tenant model, event catalog, audit ledger, database, CI/CD.

### Phase 2 (Weeks 4-6)

Source licensing register, provider register, ontology, jurisdiction packs, ingestion pipelines.

### Phase 3 (Weeks 7-9)

RAG engine, model gateway, AI safety, evaluation framework.

### Phase 4 (Weeks 10-13)

Frontend shell, Kriton workspace, learning, review, admin governance console.

### Phase 5 (Weeks 14-15)

ZoikoSuite integration, support workspace, analytics.

### Phase 6 (Weeks 16-18)

QA, penetration testing, performance, UAT, documentation, production readiness.

## Parallel Sprint Allocation

| Sprint | Lead | AI | Frontend | QA/DevOps |
| --- | --- | --- | --- | --- |
| 1 | Architecture | Ontology | Design System | CI/CD |
| 2 | Backend APIs | Source Registry | Auth/UI | Tests |
| 3 | Audit | RAG | Workspace | Automation |
| 4 | Integrations | Evaluation | Admin Console | Release |

## Critical Milestones

Governance foundation complete

Source licensing operational

RAG passing evaluation thresholds

Admin Governance Console complete

End-to-end audit replay working

Production readiness review

## Success Criteria

- Every answer is source-backed, auditable, jurisdiction-aware, and risk-classified.
- Maker-checker governance enforced.
- Full audit replay operational.
- Accessibility and localization complete.
- Automated regression and release gates passing.