ZOIKOLOGIA™

with Kriton™

Engineering Tutorial, Technical Architecture & Implementation Guide

| Field | Value |
| --- | --- |
| Document Classification | Engineering Specification — Institutional Grade |
| Prepared For | Engineering Leadership, CTO, Technical Architects, Product Leadership, Security, Risk, QA |
| Version | Final Refined Build Specification v1.0 |
| Date | May 2026 |
| Naming Control | Platform: ZoikoLogia™ ¦ Advisor: Kriton™. Do not use “Zaikologia.” |
| Implementation Status | Build-control document. Downstream approved documents must be prepared only when instructed. |

Confidential — Zoiko Group / Zoiko Tech Inc.

# 1. Executive Summary for Engineering Leadership

ZoikoLogia™ is Zoiko’s governed professional accounting intelligence platform. Kriton™ is the embedded professional judgment advisor that users interact with. The product must not behave like a general-purpose chatbot, and it must not answer regulated or technical accounting, audit, tax, payroll, ethics, compliance, or syllabus questions from model memory alone.

The engineering team is building a source-grounded, jurisdiction-aware, syllabus-aware, auditable and risk-controlled answer system. The foundation is not the chat interface. The foundation is source governance, retrieval, risk control, auditability, and reproducibility.

Non-Negotiable Build Rule For technical or regulated topics: retrieve first, validate source rights and effective dates, compose through controlled templates, classify risk, cite the source basis, log the answer, and escalate when required.

| System | Function | Release Priority |
| --- | --- | --- |
| Knowledge System | Approved standards, syllabuses, examples, practice intelligence, metadata, licensing, version control, and review status. | Critical path |
| Retrieval Engine | Semantic and metadata retrieval by topic, source authority, jurisdiction, license status, effective date, and risk context. | Critical path |
| Answer Composition Engine | Kriton™ controlled answer templates for Learning, Practice, Workflow, and Review modes. | Critical path |
| Risk & Escalation Engine | Risk classification, advice-boundary controls, restricted-answer rules, and human escalation routing. | Critical path |
| Audit & Governance System | Immutable query, source, answer, model, prompt, risk, escalation, feedback, and review records. | Critical path |
| ZoikoSuite Integration Layer | Workflow-native guidance using tenant-isolated context and permission-bound APIs. | Phase 2 after core governance passes |

# 2. Critical Refinements Incorporated

- Correct naming: the platform is ZoikoLogia™. The spelling “Zaikologia” is rejected and must not be used in code, repositories, domains, UI, database enums, or documentation.

- The build sequence is governance-first. Do not build a polished chatbot UI before the source, retrieval, risk, audit, and reproducibility systems are working.

- Open-ended generation is prohibited for regulated content. Kriton™ may explain retrieved content, but it must not invent accounting standards, tax rules, audit requirements, or syllabus content.

- Classification cannot rely only on BERT/RoBERTa. The classifier must combine LLM classification, rules, model-based classification, deterministic checks, and confidence-based clarification prompts.

- Source licensing is a blocking dependency. Professional-body syllabuses and official materials require rights controls before ingestion or display.

- Claims of SOC 2, ISO 27001, GDPR, or other compliance status must be expressed as readiness targets until formally certified.

- API and schema examples in this document are implementation blueprints, not final contracts. The approved API Specification and Data Model documents must finalize them.

# 3. High-Level Architecture

ZoikoLogia™ should be implemented as a modular, service-oriented platform. The architecture must support standalone use, ZoikoSuite embedded workflows, future API licensing, institutional training partnerships, and enterprise audit requirements.

Architecture Flow

User Interface Layer Web app ¦ Mobile ¦ ZoikoSuite embedded panel ¦ Admin console ¦ API gateway ↓ Query Classification & Routing Layer Role detection ¦ Topic classification ¦ Jurisdiction gate ¦ Mode selection ¦ Risk pre-check ↓ Retrieval + Risk + Escalation Layer Approved-source retrieval ¦ Metadata filters ¦ Source licensing ¦ Risk rules ¦ Human escalation ↓ Kriton™ Answer Composition Engine Template selection ¦ Source-grounded explanation ¦ Worked example ¦ Citations ¦ Evidence prompts ↓ Knowledge Layer Standards ¦ Syllabuses ¦ Jurisdiction packs ¦ Zoiko practice intelligence ¦ ZoikoSuite context ↓ Governance & Audit Layer Immutable logs ¦ Source bundles ¦ Model/prompt version ¦ Risk decisions ¦ Feedback ¦ Reproducibility

| Layer | Core Responsibility | Failure Mode to Prevent |
| --- | --- | --- |
| User Interface Layer | Delivers role-appropriate Kriton™ interactions and workflow prompts. | Users confusing education, workflow guidance, and regulated advice. |
| Classification Layer | Identifies domain, user role, mode, jurisdiction, and risk. | Providing a local-law answer without jurisdiction or giving high-risk advice as low-risk. |
| Retrieval Layer | Finds approved, current, licensed, relevant sources. | Hallucination, stale law, unauthorized syllabus usage, or weak source grounding. |
| Composition Layer | Builds structured answers from retrieved sources. | Open-ended model output, missing citations, weak examples, or unsafe certainty. |
| Risk Layer | Flags restricted, high-risk, jurisdictional, or material judgment matters. | Overreliance, unauthorized advice, audit-opinion leakage, or legal exposure. |
| Audit Layer | Logs and reproduces answer generation. | No defensible record for governance, disputes, quality review, or enterprise due diligence. |

# 4. Query Classification and Routing Engine

The classifier is the first safety control. It determines what the user is asking, what sources are required, whether jurisdiction is needed, which operating mode applies, and whether the question should be answered, clarified, escalated, or refused.

| Input Field | Required Meaning |
| --- | --- |
| user_id | Encrypted or pseudonymized user identifier. |
| user_role | Student, Trainee, Junior, Manager, Reviewer, Enterprise CFO, Admin, API caller, or ZoikoSuite user. |
| tenant_id | Required for ZoikoSuite workflow context; null for standalone users. |
| query_text | Natural-language user question. |
| conversation_context | Prior messages needed to preserve continuity without leaking restricted context. |
| declared_jurisdiction | User-selected jurisdiction, if provided. |
| workflow_context | ZoikoSuite transaction, payroll, tax, close, report, or working-paper context, if available. |

Classifier Output Contract

Classification output must include: - primary_topic and secondary_topics - detected_jurisdiction or jurisdiction_required flag - answer_mode: Learning ¦ Practice ¦ Workflow ¦ Review ¦ Escalation - risk_level: Low ¦ Medium ¦ High ¦ Restricted - confidence score - source domains required - clarification question if confidence is below threshold - escalation path if the answer is restricted or high-risk

| Risk Classifier Rule | Required Behavior |
| --- | --- |
| Confidence below threshold | Ask a clarifying question before answering. |
| Jurisdiction required but missing | Ask for jurisdiction or provide only a general educational explanation. |
| Regulated tax, audit opinion, legal, or filing approval request | Restrict or escalate. Do not provide a definitive answer. |
| Workflow mode with tenant context | Validate user permission and tenant boundary before retrieval. |
| Syllabus-related question | Check licensing status before displaying syllabus-aligned content. |

# 5. Knowledge System and Retrieval Engine

The Knowledge System is the controlled source repository. The Retrieval Engine is the evidence-finding layer. Together they are the spine of ZoikoLogia™. Without them, Kriton™ is only a chatbot, which is unacceptable for this product.

| Knowledge Tier | Examples | Authority Rule |
| --- | --- | --- |
| Tier 1: Primary standards and regulations | IFRS, IAS, US GAAP/FASB ASC, local GAAP, ISA, PCAOB, IESBA, HMRC, IRS, OECD, UN, local regulators. | Highest authority for technical rules. Must be versioned, licensed where required, and effective-date tagged. |
| Tier 2: Professional syllabuses | ICAEW, ACCA, AICPA, CIMA, AAT, CPA Canada, CA ANZ, SAICA, ICAI, ICAS, CIPFA. | Use only where licensed, public, or legally approved. Never replace official study material. |
| Tier 3: Zoiko practice intelligence | Anonymized scenarios, working papers, reviewer notes, judgment frameworks, communication templates. | Must pass privacy, confidentiality, and senior practitioner approval. |
| Tier 4: Jurisdiction packs | UK, US, EU, India, Canada, Australia, Caribbean, Africa, and other approved markets. | No jurisdiction may launch without local expert review. |
| Tier 5: ZoikoSuite context | Chart of accounts, transaction type, reporting period, payroll config, tax config, workflow status. | Tenant-isolated, permission-bound, and never used across tenants. |

Retrieval Pipeline

Retrieval pipeline: 1. Normalize query and extract entities. 2. Apply jurisdiction and mode filters. 3. Apply source authority and licensing filters. 4. Apply effective-date and supersession filters. 5. Retrieve candidate chunks through hybrid search: keyword + semantic + metadata. 6. Re-rank by authority, relevance, date, jurisdiction, and confidence. 7. Build the source bundle for Kriton™. 8. Block or clarify if the source bundle is weak, stale, restricted, or ambiguous.

## 5.1 Source Metadata Standard

| Metadata Field | Requirement |
| --- | --- |
| source_id | Immutable unique identifier. |
| title and issuer | Human-readable source title and issuing authority. |
| source_type | Accounting, audit, tax, payroll, ethics, syllabus, internal practice, jurisdictional guidance, or workflow context. |
| version_date and effective_period | Required for all authoritative sources. |
| superseded_date | Required when content is replaced or retired. |
| jurisdiction | Global, UK, US, EU, India, Canada, Australia, or approved local market. |
| license_status | Public, licensed, partnership, restricted, internal, or prohibited. |
| review_status | Draft, under review, approved, expired, retired. Only approved sources may support production answers. |
| content_hash | Integrity hash for source version. |
| content_owner | Named accountable owner or governance body. |

# 6. Data Model Blueprint

The full Data Model & Database Schema Specification must be produced as a separate controlled document. The following blueprint defines the minimum data entities the engineering team must expect.

| Entity | Purpose |
| --- | --- |
| Source | Stores source identity, issuer, type, licensing, authority level, jurisdiction, and approval status. |
| Source Version | Stores effective dates, supersession, content hash, ingestion record, and review history. |
| Source Chunk | Stores retrievable passages, embeddings, semantic tags, section references, and citation anchors. |
| Syllabus Map | Maps professional body, qualification, module, learning outcome, skill level, exam style, topic, and permitted usage. |
| Ontology Node | Represents accounting, tax, audit, payroll, ethics, reporting, and syllabus concepts. |
| Jurisdiction Rule | Stores country or region-specific variants and applicability constraints. |
| Query Record | Stores user query, role, mode, jurisdiction, topic, risk, and routing outcome. |
| Answer Record | Stores answer output, template, source bundle, risk rating, confidence, citations, and prompt/model version. |
| Escalation Record | Stores escalation reason, assignee, SLA, reviewer outcome, and closure evidence. |
| Feedback Record | Stores user feedback, accuracy flags, SME review notes, and remediation status. |
| Tenant Context | Stores permission-bound ZoikoSuite context references, not reusable general knowledge. |

# 7. AI Safety, Risk, and Escalation Engine

The Risk Engine determines whether Kriton™ may answer, must limit the answer, must escalate, or must refuse. It must combine deterministic policy rules, topic classification, user role, source confidence, jurisdiction status, materiality indicators, and workflow context.

| Risk Level | Examples | Required System Behavior |
| --- | --- | --- |
| Low | Basic definitions, educational journal entries, non-regulated syllabus explanations, simple reconciliation guidance. | Answer normally with source basis and log the answer. |
| Medium | Material accounting estimates, revenue recognition judgments, group accounting, related-party matters, close adjustments. | Answer with judgment points, evidence checklist, and manager review prompt. |
| High | Tax treatment, payroll compliance, audit judgments, going concern, fraud indicators, transfer pricing, regulatory interpretation. | Provide educational or workflow support only, show limitations, recommend qualified review, and log escalation availability. |
| Restricted | Audit opinion, legal advice, statutory filing approval, formal tax advice, fraud investigation conclusion, regulatory representation. | Do not provide a definitive answer. Route to qualified professional or restricted workflow. |

Risk Engine Input/Output Contract

Risk decision inputs: - topic risk - user role and permissions - declared or missing jurisdiction - source bundle strength - materiality or amount if available - regulatory or legal sensitivity - workflow stage: draft, review, approval, filing - history of similar flagged answers Risk decision outputs: - answer_allowed: true ¦ false - allowed_depth: educational ¦ workflow-support ¦ technical ¦ review-only - disclaimer_required: true ¦ false - escalation_required: true ¦ false - escalation_path - audit_priority

# 8. Kriton™ Answer Composition Engine

Kriton™ must compose answers from approved source bundles through controlled templates. The objective is not maximum fluency; the objective is professional usefulness, traceability, and safe judgment support.

| Mode | Primary User | Answer Structure |
| --- | --- | --- |
| Learning | Students, trainees, CPD users | Direct answer, concept explanation, worked example, common mistakes, syllabus mapping, practice question, next step. |
| Practice | Junior accountants, bookkeepers, finance staff | Application guidance, journal entries, evidence checklist, working-paper guidance, risk points, escalation triggers. |
| Workflow | ZoikoSuite users | Short contextual prompt, quick reference, transaction-specific guidance, evidence prompt, next action. |
| Review | Managers, partners, reviewers | Quality checklist, evidence gaps, standards alignment, risk rating, review note, approval or escalation recommendation. |

| Answer Rule | Implementation Requirement |
| --- | --- |
| No uncited technical claims | Every factual technical claim must map to a source, source bundle, or approved internal policy. |
| No hidden jurisdiction assumptions | Show assumptions or ask a clarifying question. |
| No unsupported calculations | Use deterministic calculators for numerical outputs where possible. |
| No unrestricted advice | Apply professional boundary policies for tax, legal, audit, payroll, and filings. |
| No unauthorized syllabus reproduction | Display syllabus mapping only within rights and licensing controls. |

# 9. Deterministic Calculation Engine

Accounting calculations should not rely on natural-language generation when deterministic logic is available. Kriton™ may explain the calculation, but the calculation itself should be performed by validated calculation services.

| Calculation Domain | Examples |
| --- | --- |
| Accounting entries | Accruals, prepayments, deferred revenue, depreciation, amortization, inventory, provisions. |
| Reporting analysis | Ratios, variance analysis, trend analysis, materiality illustrations. |
| Finance math | NPV, IRR, discounting, lease schedules, amortization tables. |
| Tax illustrations | Educational computations only unless jurisdiction pack and professional boundary rules permit deeper workflow support. |
| Payroll illustrations | Educational and workflow checks subject to jurisdiction pack and payroll compliance controls. |

Calculation Rule The model may draft the explanation. The platform must compute the numbers through deterministic, tested calculation services and store assumptions with the answer record.

# 10. Audit, Evidence Ledger, and Reproducibility

Every material Kriton™ answer must create a durable, auditable record. The audit system must support governance review, enterprise due diligence, dispute investigation, SME feedback, quality improvement, and future regulatory or professional review.

| Audit Field | Requirement |
| --- | --- |
| Query record | Original question, user role, tenant, mode, jurisdiction, topic, timestamp, and context references. |
| Classification record | Topic, risk level, confidence, source domains required, and clarification decision. |
| Source bundle | Source IDs, source versions, chunks, authority levels, license status, effective dates, and retrieval confidence. |
| Generation record | Answer template, prompt version, model version, calculation service version, and system policy version. |
| Risk record | Risk factors, boundary warnings, escalation decision, and reviewer routing. |
| Answer record | Structured output, citations, confidence label, and user-visible disclaimers. |
| Feedback and review | User feedback, SME review, remediation status, and change history. |

Reproducibility Standard A sampled production answer must be reproducible from its query, source bundle, effective-date filters, model/prompt version, calculation service version, answer template, and risk policy version.

# 11. Data Architecture, Tenant Isolation, and Security

ZoikoLogia™ will eventually use ZoikoSuite workflow context. That creates a strict data-isolation obligation. Tenant operational data must never become general training data, never leak across tenants, and never appear in another customer’s answer.

| Control Area | Required Implementation |
| --- | --- |
| Tenant isolation | Every context retrieval must be scoped by tenant, user, role, permissions, workflow, and data-access policy. |
| Data minimization | Retrieve only the fields required to answer or prompt safely. |
| PII and confidential data | Tokenize, redact, encrypt, or avoid storage unless necessary for audit and support. |
| Encryption | Encrypt data in transit and at rest using enterprise-grade controls. |
| Access control | Use RBAC plus ABAC for sensitive functions, source management, admin actions, and tenant data access. |
| Prompt injection defense | Strip or isolate untrusted user content from system instructions; never allow user text to override policy. |
| Retrieval poisoning defense | Only approved sources may enter production retrieval indexes. External uploads must be isolated and labeled. |
| Audit tamper resistance | Use append-only audit logging with integrity hashes and restricted access. |

# 12. ZoikoSuite Integration Architecture

ZoikoSuite integration must be non-disruptive and permission-aware. Kriton™ should appear as contextual assistance, not as an uncontrolled chat layer inside operational workflows.

| Workflow | Kriton™ Trigger | Expected Output |
| --- | --- | --- |
| Transaction entry | Unusual coding, revenue, accruals, prepayments, leases, provisions, inventory, intercompany. | Treatment explanation, evidence prompt, risk flag, manager review recommendation. |
| Payroll | Cross-jurisdiction employee, overtime, benefits, deductions, payroll tax. | Compliance prompt, evidence checklist, escalation if restricted. |
| Tax module | VAT/GST, sales tax, withholding, corporation tax, transfer pricing indicators. | Jurisdiction-aware guidance with tax boundary controls. |
| Month-end close | Cut-off, estimates, deferrals, accrual completeness, reclasses. | Close checklist guidance and working-paper support. |
| Working papers | Missing evidence, weak assumption notes, reviewer comments. | Evidence checklist, review note draft, escalation decision. |
| Financial reporting | Classification, disclosure, materiality, presentation. | Disclosure prompt and standards-aligned review guidance. |

Illustrative API Contract — Final API Spec Required Separately

POST /kriton/workflow-context Headers: Authorization: Bearer <JWT> X-Tenant-ID: <tenant_id> X-User-ID: <user_id> Request body: workflow_type: TransactionEntry ¦ WorkingPaper ¦ MonthEndClose ¦ FinancialReporting ¦ Payroll ¦ Tax transaction_context: { entity_id, amount, account_code, posting_date, currency, jurisdiction } request_type: guidance ¦ checklist ¦ template ¦ escalation_assessment user_preferences: { answer_length, include_examples, include_risks } Response body: guidance_text checklist risks_identified escalation_recommended sources_used answer_record_id response_time_ms

# 13. Non-Functional Requirements

| Metric | Target | Notes |
| --- | --- | --- |
| Query classification latency | < 250ms for simple classification | Complex classification may route to async or clarification. |
| Source retrieval | < 750ms for top source bundle under normal load | Hybrid retrieval and re-ranking may vary by corpus size. |
| Answer composition | < 3 seconds for standard answer | Long-form review answers may be async. |
| P95 response time | < 5 seconds for standard interactive flows | Workflow prompts should be shorter and faster. |
| Availability target | 99.9% MVP; 99.95% enterprise target | Do not claim SLA until observed and contracted. |
| Audit completeness | 100% for production answers | No material answer may bypass logging. |
| Tenant isolation | 100% pass on automated isolation tests | Blocking release gate. |
| Source freshness | 100% approved or explicitly expired/retired | No stale regulated source in production retrieval. |

| Security Requirement | Implementation Direction |
| --- | --- |
| Authentication | OAuth 2.0 / OIDC aligned with Zoiko identity architecture. |
| Authorization | RBAC plus ABAC for tenants, roles, governance actions, and source operations. |
| Encryption | Strong encryption at rest and in transit; key rotation policy required. |
| Monitoring | Centralized logs, SIEM integration, alerting, anomaly detection, and incident runbooks. |
| Compliance readiness | SOC 2 and ISO 27001 readiness roadmap; GDPR and UK GDPR controls by design. |
| Vendor governance | Model provider, vector database, hosting, and content vendors must pass vendor risk review. |

# 14. Testing, Evaluation, and Quality Gates

Testing must cover conventional software quality and LLM-specific risk. ZoikoLogia™ must be tested as a professional system, not as a conversational prototype.

| Test Type | Required Coverage |
| --- | --- |
| Unit tests | Classifiers, filters, source versioning, licensing checks, risk rules, templates, citation validation, calculators. |
| Integration tests | End-to-end question → retrieval → answer → risk → audit flow; ZoikoSuite workflow context; escalation routing. |
| LLM evaluation | Golden datasets, source-grounding tests, hallucination tests, citation tests, refusal behavior, jurisdiction tests. |
| Red-team tests | Prompt injection, fake standards, outdated law, exam cheating, audit opinion requests, legal advice requests, data extraction attempts. |
| Tenant isolation tests | Cross-tenant probing, context scoping, log scoping, permission boundaries, data leakage attempts. |
| Performance tests | Latency, concurrency, QPS, scaling, fallback behavior, dependency degradation. |
| Regression tests | No source regression, no stale source usage, no restricted-topic leakage, stable answer templates. |

| Release Gate | Pass Criteria |
| --- | --- |
| Source Gate | Approved sources, metadata, license status, effective dates, and topic coverage are complete for launch scope. |
| Accuracy Gate | SME-reviewed answer set meets approved accuracy threshold; no hallucinated standards. |
| Risk Gate | Restricted topics are blocked or escalated; high-risk topics include limitations and escalation paths. |
| Audit Gate | All answers are logged and reproducible within approved tolerance. |
| Privacy Gate | Tenant isolation, redaction, retention, and data minimization pass. |
| Security Gate | Threat model, vulnerability scans, access controls, and incident runbooks are approved. |
| Performance Gate | Latency and availability targets pass staging and load testing. |
| Governance Gate | Professional Content Board, Tax/Jurisdiction Panel, Syllabus Council, Data Governance, and AI Risk Committee are operational. |

# 15. Implementation Roadmap

| Phase | Timeframe | Scope | Exit Criteria |
| --- | --- | --- | --- |
| Phase 0: Control Documents | Weeks 0-2 | Lock spine documents: backend architecture, data model, source register, RAG spec, risk specification, audit ledger, privacy/security. | CTO, Product, Risk, Legal, and Security sign-off. |
| Phase 1: Foundation Build | Weeks 1-4 | Knowledge schema, source ingestion, metadata, versioning, basic classifier, basic retrieval, restricted risk rules. | Approved source bundle supports limited educational answers. |
| Phase 2: Core Kriton™ Logic | Weeks 5-8 | Learning and Practice templates, citation manager, audit logging, escalation gateway, deterministic calculation scaffolding. | End-to-end answer flow works in test environment. |
| Phase 3: Governance Hardening | Weeks 9-12 | Syllabus mapping, jurisdiction controls, risk levels, source licensing workflow, SME review tooling. | Risk, source, and audit gates pass for MVP scope. |
| Phase 4: Pre-Beta | Weeks 13-16 | ZoikoSuite basic API, Workflow mode prototype, Review mode prototype, performance/security testing, red-team testing. | Controlled beta approved. No production launch until gates pass. |
| Phase 5: Enterprise Expansion | Months 5-9 | Expanded standards, additional professional bodies, more jurisdictions, enterprise controls, advanced analytics. | Commercial launch readiness and enterprise trust pack complete. |

Build Sequence Governance first. Sources second. Retrieval third. Risk fourth. Audit fifth. Interface last.

# 16. Required Document Estate for Completion

This specification does not replace the full document estate. The following documents are required for completion. They must be produced individually only when instructed.

| Priority | Document | Purpose |
| --- | --- | --- |
| Tier 0 | Product Requirements Document | Defines product scope, users, modes, MVP, boundaries, and acceptance criteria. |
| Tier 0 | Back-End Architecture Specification | Defines services, infrastructure, APIs, retrieval, risk, audit, tenancy, and deployment model. |
| Tier 0 | Data Model & Database Schema Specification | Defines entities, tables, indexes, relationships, and data lifecycle. |
| Tier 0 | LLM System Architecture & Model Strategy | Defines model strategy, provider abstraction, model versioning, fallback, cost, and evaluation. |
| Tier 0 | RAG Specification | Defines ingestion, chunking, embeddings, metadata filters, ranking, source bundle, citations, and failure behavior. |
| Tier 0 | Authoritative Source Library & Licensing Register | Defines what can be ingested, retrieved, displayed, or restricted. |
| Tier 0 | AI Safety, Risk Classification & Escalation Specification | Defines risk levels, restricted topics, human-in-the-loop routing, and refusal rules. |
| Tier 0 | Audit Logging & Evidence Ledger Specification | Defines immutable logs, source bundles, answer records, reproducibility, and retention. |
| Tier 0 | Privacy, Security & Data Protection Specification | Defines GDPR/UK GDPR controls, encryption, tenancy, redaction, retention, and breach response. |
| Tier 0 | ZoikoSuite Integration Architecture Specification | Defines workflow-native integration, data access, permissions, and API contracts. |
| Tier 0 | LLM Evaluation & Benchmarking Specification | Defines golden datasets, hallucination tests, source tests, refusal tests, and scorecards. |
| Tier 0 | QA Test Plan & Release Gate Specification | Defines quality gates, test coverage, release criteria, and rollback. |

| Tier 1 / Tier 2 Document | Purpose |
| --- | --- |
| Technical Product Requirements & Engineering Wireframe | Translates user journeys into buildable screens, states, and workflows. |
| API Specification & Integration Contract | Finalizes internal and external API contracts. |
| Prompt, Policy & Answer Template Specification | Finalizes Kriton™ templates, prompts, disclaimers, and refusal patterns. |
| Knowledge Graph & Accounting Ontology Specification | Defines concepts, relationships, prerequisites, workflows, risks, and source links. |
| Calculation Engine Specification | Finalizes deterministic calculation rules and validation tests. |
| International Standards Coverage Specification | Finalizes standards coverage and launch boundaries. |
| Professional Body Syllabus Mapping Specification | Finalizes mapping, usage rights, updates, and body-specific controls. |
| Jurisdiction Pack Specification | Finalizes each launch jurisdiction and expert sign-off requirements. |
| Security Architecture & Threat Model | Finalizes security design, prompt-injection defense, retrieval poisoning defense, and incident response. |
| Red-Team & Adversarial Testing Playbook | Defines adversarial tests for jailbreaks, fake standards, data leakage, and unsafe advice. |
| Production Readiness Review Checklist | Final go/no-go operational checklist. |
| Commercial Packaging, GTM, Enterprise Trust Pack, Support Playbooks | Required for commercial launch and enterprise procurement. |

# 17. Engineering Success Metrics

| Metric | Target |
| --- | --- |
| Source approval coverage | 100% of production-retrievable regulated sources approved and versioned. |
| Citation coverage | 100% of technical factual claims supported by a source bundle or approved policy. |
| Restricted-topic safety | 100% restricted questions blocked or routed to escalation. |
| High-risk answer controls | 100% high-risk answers include limitations and escalation availability. |
| Audit completeness | 100% production answers logged with source, risk, model, prompt, template, and policy versions. |
| Reproducibility | 100% sampled answer records reproducible within approved tolerance. |
| Tenant isolation | 100% pass on isolation tests before ZoikoSuite integration release. |
| Source freshness | No superseded regulated source used in a production answer. |
| Professional review | All launch-scope high-risk topics SME-reviewed before beta. |
| User trust | User feedback, accuracy flags, and SME review results monitored continuously. |

# 18. Final Engineering Doctrine and Success Definition

Final Doctrine ZoikoLogia™ succeeds only when users can trust the answer, the source, the reasoning, the limitation, the escalation path, and the audit trail behind the answer.

| ZoikoLogia™ Is Successful When | ZoikoLogia™ Is Not Successful If |
| --- | --- |
| Users can defend answers using documented sources and versions. | Answers cannot be traced to approved sources. |
| Kriton™ escalates appropriately and never overreaches into restricted advice. | High-risk topics are answered without limitation or escalation. |
| Every material answer is logged, auditable, and reproducible. | Queries are not logged or answers cannot be reproduced. |
| The platform scales without compromising governance. | Performance improves at the expense of safety, source quality, or auditability. |
| ZoikoSuite integration is tenant-isolated and workflow-native. | Customer context leaks, becomes general training data, or bypasses permissions. |
| Professional credibility improves through accuracy, restraint, and evidence. | The product behaves like a generic chatbot with accounting branding. |

END OF ENGINEERING SPECIFICATION

No downstream approved documents have been prepared in this file. They must be produced one at a time only after explicit instruction.