MASSARIUS™ RETRIEVAL & EVIDENCE SUBSYSTEM

Module Architecture, Execution Order, and Ownership Boundaries

| Field | Value |
| --- | --- |
| Document ID | ZL-ENG-03 v1.0 |
| Platform | ZoikoLogia™ — Massarius™ engine layer |
| Subject | Module responsibilities, canonical execution order, licence checkpoints, audit wiring, and phased implementation for the retrieval and evidence subsystem |
| Status | Proposed — approved as architectural direction; implementation conditional on Section 11 gates |
| Prepared for | AI Engineering Team, ZoikoLogia™ |
| Related | ZL-ENG-02 (orchestration, policy matrix, audit ledger, response contract); ZL-ENG-01 (naming, prohibited terms); ZL-BRAND-01B (naming architecture) |

Control principle This subsystem must not be treated as a set of loose Python files. It is a governed Massarius™ retrieval and evidence layer. Each module has one responsibility, shared schemas are mandatory, and every control decision must be auditable and reproducible.

# 1. Executive Assessment

The proposed module set is the correct evolution of the ZL-ENG-02 retrieval layer and is approved as the architectural direction for the Massarius™ retrieval and evidence subsystem. All ten submitted modules are retained, with corrected execution order, stronger control boundaries, and release-gated implementation requirements.

The reviewed draft is not implementation-ready without the corrections below. The corrections are material because they affect routing determinism, retrieval recall, source governance, licence exposure, and audit reproducibility.

| Issue | Risk | Correction |
| --- | --- | --- |
| Risk classification absent | The reviewed pipeline gated composition on route == LLM but never ran risk_safety to produce that route. | Reinstate professional risk classification after bundle_builder.py, because it consumes SourceBundle confidence_state, then route via policy_matrix.py. |
| Redaction too early | Redacting at pipeline entry can destroy retrieval recall for tenant-private sources where entity names are legitimate retrieval keys. It also blinds injection detection. | Permit raw query only inside the tenant-scoped trust boundary. Redact at the external-provider exposure boundary before model_gateway and before any content leaves the boundary. |
| Stale route after context fitting | context_fit.py may downgrade confidence_state after a route has already been selected. | Any confidence downgrade forces mandatory route re-evaluation through policy_matrix.py before composition. |
| Typed errors misphased | errors.py was treated as operational polish even though Phase 1 control modules must raise typed failures. | Move errors.py to Phase 1. LicenceDenied, ContextOverflow, CitationBindingFailed and ValidationFailed are control dependencies. |
| Licence checkpoints inconsistent | The draft implied licence checks both once and multiple times. | Define three explicit checkpoints: pre-retrieval eligibility, bundle assembly/display-state resolution, and output exposure validation. |
| RAG label risk | The module names imply mature RAG before the capability exists. | Use “Massarius™ retrieval and evidence subsystem.” Do not use RAG in code, docs, or external material until the ZL-ENG-02 criteria are met. |

# 2. Scope and Non-Scope

| Category | Definition |
| --- | --- |
| In scope | Module responsibilities; canonical execution order; licence checkpoints; tenant isolation; shared schemas; audit events; source-bundle assembly; context fitting; redaction boundary; citation assembly; answer validation; implementation phases; release gates. |
| Out of scope | Provider-specific LLM implementation; UI copy; pricing; marketing claims; trademark clearance; non-accounting assistant behaviour; long-term autonomous agent workflows. |
| Integration point | ZL-ENG-02 remains the parent orchestration specification. This document defines the Massarius™ retrieval and evidence subsystem invoked inside that orchestration path. |

# 3. Canonical Execution Order

The following order is mandatory. The route must be produced before composition. Redaction occurs at the external-provider exposure boundary, not at pipeline entry. index_management.py is outside the query path except for read-only status checks.

User submits query via Ask Kriton™ ¦ v orchestration/service.py ¦ identifiers ¦ validate request ¦ PRE-SCREEN SAFETY ¦ raw query remains inside tenant trust boundary ¦ FAIL -> terminal route -> audit -> return ¦ +- 1. planner.py ¦ decide retrieval strategy -> retrieval_plan ¦ AUDIT: plan_created ¦ +- 2. license_gate.py — CHECKPOINT A: pre-retrieval eligibility ¦ tenant access ¦ licence ¦ jurisdiction ¦ authority ¦ access rules ¦ FAIL -> LicenceDenied -> route via policy_matrix.py ¦ AUDIT: licence_prefilter_completed / licence_denied ¦ +- 3. retrieval.py ¦ execute retrieval_plan only ¦ tenant_id enforced at data-access layer; index_version recorded ¦ AUDIT: retrieval_started / retrieval_completed / retrieval_failed ¦ +- 4. reranker.py ¦ reorder candidates by relevance, authority, jurisdiction fit, freshness and quality ¦ AUDIT: rerank_completed ¦ +- 5. bundle_builder.py — CHECKPOINT B: licence at assembly ¦ sole producer of canonical SourceBundle ¦ resolve display_state: show ¦ summarise ¦ internal_reasoning_only ¦ AUDIT: bundle_built ¦ +- 6. risk_safety + policy_matrix.py ¦ classify professional risk using bundle confidence_state ¦ resolve route deterministically ¦ AUDIT: risk_classified + route_selected ¦ +- 7. context_fit.py — LLM route only ¦ fit source context to model window ¦ mandatory overflow / citation loss -> HARD STOP ¦ confidence downgrade -> mandatory route re-evaluation ¦ AUDIT: context_fit_completed / context_fit_hard_stop / source_dropped / route_reevaluated ¦ +- 8. redaction.py — external exposure boundary ¦ redact before any external provider call; encrypted redaction_map reference only ¦ AUDIT: redaction_applied ¦ +- 9. model_gateway — route == LLM only ¦ receives redacted query/context only ¦ AUDIT: composition_started / composition_completed / composition_failed ¦ +- 10. citation_assembly.py ¦ claim -> passage -> citation; only final SourceBundle sources ¦ honour display_state ¦ AUDIT: citation_assembly_completed / citation_binding_failed ¦ +- 11. answer_validator.py — CHECKPOINT C: output exposure ¦ grounding ¦ citations ¦ prohibited claims ¦ authority ceiling ¦ confidence support ¦ restricted-source non-exposure ¦ disclaimers ¦ FAIL -> composition_rejected -> degrade route ¦ AUDIT: validation_completed / composition_rejected ¦ v orchestration/service.py -> post-process -> ZL-ENG-02 response contract OUT OF QUERY PATH: index_management.py — background service; query path reads index_version and freshness status only

# 4. Ownership Rules

Single-responsibility rule Each module owns exactly one responsibility. No module silently performs another module’s control function. Shared object shapes are defined only in schemas.py.

| Module | Owns | Must not do |
| --- | --- | --- |
| planner.py | May decide retrieval strategy. | Must not retrieve sources or apply licence controls. |
| license_gate.py | May enforce eligibility and display-state rules. | Must not rerank, compose, or build final bundles. |
| retrieval.py | May execute the approved retrieval_plan. | Must not decide strategy or bypass tenant/licence controls. |
| reranker.py | May reorder candidates and attach ranking rationale. | Must not assemble the canonical SourceBundle. |
| bundle_builder.py | Sole producer of the canonical SourceBundle. | Must not mutate the bundle after publication. |
| context_fit.py | May fit context and record drops against the immutable bundle. | Must not silently drop sources or ignore confidence downgrades. |
| redaction.py | May redact content before external exposure. | Must not run early in a way that breaks tenant-private retrieval recall. |
| citation_assembly.py | May bind claims to source passages and citations. | Must not validate answer acceptability. |
| answer_validator.py | May approve or reject output release. | Must not compose answer text. |
| index_management.py | May maintain index versions, freshness and rebuilds. | Must not mutate an index version in place. |

# 5. Module Contracts

## 5.1 planner.py — Strategy Planner

Purpose: decide the retrieval strategy for the query context. It retrieves nothing and applies no licence filtering.

{ "retrieval_plan_id": "rp_...", "strategy": "hybrid", "methods": ["keyword", "vector", "ontology", "citation_anchor", "tenant_private"], "jurisdiction": "UK", "framework": "IFRS", "requires_tenant_private_sources": true, "requires_current_sources": true, "risk_notes": [] }

## 5.2 license_gate.py — Licence and Source-Use Gate

Purpose: prevent unauthorised source access, use, display, summarisation, citation, or exposure. This is a release-gate control.

| Checkpoint | Mandatory behaviour |
| --- | --- |
| Checkpoint A: Pre-retrieval eligibility | Runs before retrieval. Enforces tenant access, source licence, jurisdiction, paid/free permission, authority eligibility and private-source boundary. Ineligible sources never enter retrieval. |
| Checkpoint B: Bundle assembly | Invoked by bundle_builder.py. Re-verifies eligibility of retrieved candidates and resolves display_state for each source: show, summarise, internal_reasoning_only. |
| Checkpoint C: Output exposure | Invoked by answer_validator.py. Confirms no restricted content or internal_reasoning_only material is exposed in the answer, citations, snippets, explanations or metadata. |

A licence bypass anywhere in the pipeline is a severity-one defect.

## 5.3 retrieval.py — Retrieval Executor

Purpose: execute the retrieval_plan only. It does not decide strategy and does not perform licence filtering. tenant_id must be enforced at the data-access layer. Every retrieval event records index_version for reproducibility.

- Permitted methods: keyword, vector, ontology-linked, citation-anchor, tenant-private, hybrid.

- Output: unordered or initially ordered SourceCandidate objects with source identifiers, passage references, score metadata and index_version.

- Failure: raises RetrievalFailed and emits retrieval_failed audit event.

## 5.4 reranker.py — Candidate Reranker

Purpose: reorder retrieval candidates before bundle construction. It outputs an ordered candidate list with ranking rationale fields.

- Ranking inputs: semantic relevance, authority level, jurisdiction fit, freshness, source quality, citation strength and tenant-private priority.

- No licence exclusions are performed here. Licence exclusion reasons belong to license_gate.py and bundle_builder.py.

- No SourceBundle is produced here.

## 5.5 bundle_builder.py — SourceBundle Builder

Purpose: assemble the immutable canonical SourceBundle. It is the only module permitted to produce a SourceBundle.

{ "source_bundle_id": "sb_...", "eligible_sources": [], "excluded_sources": [], "exclusion_reasons": [], "jurisdiction": "UK ¦ US ¦ IFRS ¦ ...", "source_types": ["standard", "guidance", "internal_policy"], "authority_level": "primary ¦ secondary ¦ internal", "freshness_state": "current ¦ stale ¦ unknown", "licence_state": "permitted ¦ restricted ¦ unknown", "retrieval_method": "keyword ¦ vector ¦ ontology ¦ citation_anchor ¦ tenant_private ¦ hybrid", "confidence_state": "sufficient ¦ limited ¦ insufficient ¦ conflicting_sources ¦ stale_sources ¦ restricted_sources", "source_display_states": { "src_123": "show ¦ summarise ¦ internal_reasoning_only" }, "index_version": "idx_..." }

## 5.6 risk_safety + policy_matrix.py — Professional Risk Routing

Purpose: classify professional risk after the SourceBundle is built, then resolve the route deterministically using the ZL-ENG-02 policy matrix.

- Inputs: raw query within tenant trust boundary, SourceBundle confidence_state, jurisdiction/framework context, tenant policy, classifier_version and policy_version.

- Output: route = LLM, REFUSAL, HUMAN_REVIEW, CLARIFICATION or SECURITY_INCIDENT.

- Every route decision records classifier_version and policy_version in the audit event.

## 5.7 context_fit.py — Context Window Fit Control

Purpose: fit selected source material into the model context window without breaking evidential integrity.

| Condition | Required outcome |
| --- | --- |
| Low-priority overflow | Drop only with an audited reason referencing the immutable SourceBundle. |
| Mandatory-source overflow | Hard stop. Do not answer without required source material. |
| Citation preservation impossible | Hard stop. Composition must not run if source-citation traceability cannot be preserved. |
| Confidence downgrade | Mandatory route re-evaluation through policy_matrix.py. If the new route is not LLM, composition does not run. |

## 5.8 redaction.py — External Exposure Boundary

Purpose: redact content before any external provider call while preserving accounting meaning. Raw query text is allowed only inside the tenant-scoped trust boundary and must not reach an external provider.

{ "redacted_content": "director loan to [PERSON]", "redaction_applied": true, "redaction_categories": ["personal_data", "client_identifier"], "redaction_map_ref": "encrypted_ref_..." }

The encrypted redaction_map reference is access-controlled and retained under the platform data-retention policy. Redaction must not remove the accounting issue, jurisdiction, framework, transaction type or other terms required for professional meaning.

## 5.9 citation_assembly.py — Claim-to-Citation Binding

Purpose: map answer claim -> source passage -> citation reference. It may cite only sources present in the final SourceBundle and must honour display_state.

- show: citation and permitted snippet display allowed.

- summarise: source may be cited by reference, but source text must not be reproduced beyond permitted summary rules.

- internal_reasoning_only: source may support internal reasoning only; it must not be cited, quoted, exposed or surfaced in metadata.

## 5.10 answer_validator.py — Output Release Gate

Purpose: decide whether the composed answer can be released. Failure means the invalid answer is never returned.

- Grounding: every substantive claim must be attributable to the final SourceBundle.

- Citation match: citations must point to actual passages in eligible_sources.

- Prohibited-claim scan: enforce ZL-ENG-01 prohibited terms and professional-claim limits.

- Authority ceiling: answer must not exceed the authority_level of its sources.

- Confidence support: answer behaviour must match confidence_state.

- Disclaimers: required disclaimers must be present.

- Licence exposure: Checkpoint C confirms restricted and internal_reasoning_only content is not exposed.

## 5.11 index_management.py — Background Index Service

Purpose: manage index health outside the query path. The query path may read index_version and freshness status only.

- Responsibilities: index versioning, staleness detection, rebuild jobs, ingestion status, embedding refresh, ontology update status, citation-anchor index status and caching policy.

- Index versions are immutable. Rebuilds create a new version; they never mutate an existing version in place.

- Audit reproducibility depends on index_version being recorded with retrieval events.

# 6. Supporting Files

| File | Responsibility | Phase |
| --- | --- | --- |
| schemas.py | Canonical typed schemas: RetrievalPlan, SourceCandidate, SourceBundle, CitationMap, ValidationResult, RedactionReport. Single source of object shape. | 1 |
| errors.py | Typed errors: RetrievalFailed, LicenceDenied, ContextOverflow, CitationBindingFailed, ValidationFailed. Required by Phase 1 controls. | 1 |
| policy_matrix.py | Deterministic routing per ZL-ENG-02 Section 6; versioned; invoked at classification and every route re-evaluation. | 1 |
| tenant_scope.py | Tenant isolation enforcement utilities and test helpers; backs release-gating isolation tests. | 1 |
| source_authority.py | Authority scoring for standards, guidance, internal policy, secondary and outdated materials. | 2 |
| freshness.py | Freshness and staleness rules for accounting standards, regulatory guidance and internal materials. | 2 |
| evidence_trace.py | End-to-end trace: query -> candidates -> bundle -> context fit -> claims -> citations; joins with audit chain. | 3 |
| telemetry.py | Metrics and observability without sensitive-data leakage. | 4 |

# 7. Audit Wiring

Every module emits named events into the ZL-ENG-02 audit ledger. Audit writes follow the ZL-ENG-02 requirements: durable ordered persistence, canonical hashing, failure events included, no plaintext personal data, and reproducibility fields populated.

| Module | Required audit events |
| --- | --- |
| planner.py | plan_created |
| license_gate.py | licence_prefilter_completed; licence_denied |
| retrieval.py | retrieval_started; retrieval_completed; retrieval_failed |
| reranker.py | rerank_completed |
| bundle_builder.py | bundle_built |
| risk_safety / policy_matrix.py | risk_classified; route_selected; route_reevaluated |
| context_fit.py | context_fit_completed; context_fit_hard_stop; source_dropped |
| redaction.py | redaction_applied |
| model_gateway | composition_started; composition_completed; composition_failed |
| citation_assembly.py | citation_assembly_completed; citation_binding_failed |
| answer_validator.py | validation_completed; composition_rejected |

- Retrieval events must carry index_version.

- Routing events must carry policy_version and classifier_version.

- Licence events must record checkpoint, source identifiers, decision and reason code without exposing restricted content.

- Redaction events must record redaction categories and encrypted map reference only.

- Validation failure events must store hashes/references, not invalid answer text in plaintext.

# 8. Production Readiness Position

| Layer | Status |
| --- | --- |
| Naming architecture | Settled via ZL-BRAND-01B and ZL-ENG-01 |
| Orchestration spine | Specified via ZL-ENG-02 |
| Retrieval module architecture | Specified in this document; not yet implemented |
| Semantic retrieval readiness | Not implemented; RAG label remains prohibited until ZL-ENG-02 Section 4 criteria are met |
| Source governance / licence enforcement | Designed; unproven until Checkpoints A, B and C pass tests |
| Tenant isolation | Release-gating tests required at the data-access layer |
| Citation reliability / answer validation | Mandatory before public release; unproven until end-to-end validation tests pass |
| Index management | Background service required; immutable index versions mandatory |

# 9. Implementation Phases

| Phase | Purpose | Files |
| --- | --- | --- |
| Phase 1 — Control foundations | Prevent unsafe output and unstable contracts. | schemas.py; errors.py; policy_matrix.py; license_gate.py; tenant_scope.py; bundle_builder.py; answer_validator.py |
| Phase 2 — Retrieval quality | Improve retrieval quality only after control dependencies exist. | planner.py; retrieval.py; reranker.py; source_authority.py; freshness.py |
| Phase 3 — Evidence and citation | Make answers traceable and provider-safe. | citation_assembly.py; context_fit.py; evidence_trace.py; redaction.py |
| Phase 4 — Operational maturity | Harden operations and observability. | index_management.py; telemetry.py |

Merge control No Phase 2 module may merge before its Phase 1 control dependencies exist. Redaction enforcement tests are required before the first non-mock provider integration, even if the mock provider does not expose data externally.

# 10. Release and Merge Gates

| Gate | Requirement | Classification |
| --- | --- | --- |
| 1 | schemas.py adopted by every module; no locally defined shared object variants. | Merge-blocking |
| 2 | Licence Checkpoints A, B and C implemented and tested, including internal_reasoning_only non-exposure. | Release-blocking |
| 3 | Tenant-isolation test suite passing at the data-access layer. | Release-blocking |
| 4 | Risk classification and routing wired through policy_matrix.py, including route re-evaluation on confidence downgrade. | Release-blocking |
| 5 | context_fit hard-stop behaviours tested: mandatory-source overflow and citation loss both block composition. | Merge-blocking |
| 6 | answer_validator rejection path tested end-to-end: composition_rejected degrades route and never returns invalid answer. | Release-blocking |
| 7 | All Section 7 audit events emit through the ZL-ENG-02 ledger with index_version, policy_version and classifier_version populated. | Merge-blocking |
| 8 | Redaction enforcement test in place before any non-mock provider is enabled. | Release-blocking |

# 11. Acceptance Criteria

Implementation is acceptable only when the following conditions are met in code review, integration testing, and release readiness review:

- Each module imports shared objects from schemas.py and does not define competing object shapes.

- No module performs another module’s control responsibility.

- SourceBundle is created only by bundle_builder.py and remains immutable after creation.

- Licence Checkpoints A, B and C are executed and auditable.

- tenant_id is enforced at the data-access layer, not only in application logic.

- risk_safety runs after bundle_builder.py and route selection uses policy_matrix.py.

- Any context_fit confidence downgrade triggers route re-evaluation before composition.

- Raw query does not leave the tenant trust boundary; external provider calls receive redacted content only.

- citation_assembly.py cites only final SourceBundle sources and honours display_state.

- answer_validator.py blocks invalid output and returns a degraded route path instead.

- index_version, policy_version and classifier_version are recorded in the required audit events.

- The term RAG is not used in code, documentation or external materials until the ZL-ENG-02 criteria are met.

# 12. Decision Record

| Field | Decision |
| --- | --- |
| Architecture decision | Approved direction / Rejected / Deferred |
| Subsystem name | Massarius™ retrieval and evidence subsystem |
| Parent orchestration spec | ZL-ENG-02 |
| Implementation status | Not implemented |
| Release approval condition | All release-blocking gates in Section 10 satisfied |
| Engineering owner | AI Engineering Lead |
| Architecture owner | Solutions Architecture Lead |
| QA owner | QA Lead |
| Security / Compliance owner | Security and Compliance Lead |
| Approved by | Lennox McLeod, Founder & Executive Chairman |
| Date |  |

# 13. Sign-Off

This specification is approved for implementation planning only. Public release or production exposure requires satisfaction of the release-blocking gates in Section 10.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Founder / Executive Sponsor | Name: | Signature: | Date: |
| AI Engineering Lead | Name: | Signature: | Date: |
| Solutions Architecture Lead | Name: | Signature: | Date: |
| QA Lead | Name: | Signature: | Date: |
| Security / Compliance Lead | Name: | Signature: | Date: |